3.4. [5 POINTS] Estimated cost of software products (such as licensed software, etc.)

The estimated cost for backend and frontend software development for multiple platform capability is $65,610. This estimate counts the costs of software for message exchange, multimedia sharing, voice calling, contact information, notifications, registration, and settings features.

|  |  |  |
| --- | --- | --- |
| Features | Development Time (Hours) | Cost |
| Message exchange | 218 | $19,620 |
| Multimedia sharing | 40 | $3,600 |
| Voice calling | 220 | $19,800 |
| Contact Information | 72 | $6,480 |
| Notifications | 15 | $1,350 |
| Registration | 53 | $4,770 |
| Settings | 111 | $9,990 |
|  | Total Cost | $65,610 |